Agile Sprint Planning & User Story Workshop

Intelligent Smart Parking Reservation and Dynamic Pricing System

| # Field | # Details |
| --- | --- |
| # Submitted By | # V.Venkata Kumar Reddy |
| # Register No. | # 192311350 |
| # Department | # CSE |
| # Subject | # Software Engineering |
| # Faculty | # Dr. Latha R. |
| # College | # SIMATS Engineering |
| # Academic Year | # 2023 – 2027 |

1. Project Vision and Stakeholders

Project Vision

To build an intelligent, IoT- and AI-enabled smart parking platform that provides real-time parking availability detection, advance slot reservation, and dynamic pricing. The platform aims to reduce parking search time and traffic congestion, improve parking utilization, and enhance overall urban mobility and environmental sustainability.

Project Objectives

- Detect parking availability in real time.

- Predict parking demand.

- Enable advance parking reservations.

- Implement dynamic pricing strategies.

- Optimize parking utilization.

- Provide navigation assistance.

- Generate parking analytics.

- Reduce traffic congestion.

Key Stakeholders

- Drivers / Vehicle Owners (End Users) – search for, reserve, navigate to, and pay for parking slots.

- Parking Facility Owners & Operators – manage slot availability, pricing, and facility revenue.

- Municipal / Urban Traffic Authorities – oversee city-wide traffic regulation and congestion management.

- IoT Sensor & Hardware Vendors – supply and maintain occupancy-detection sensors and gateways.

- Mobile App & Platform Development Team – build and maintain the reservation and pricing application.

- Payment Gateway Providers – process secure online payments for reservations.

- Third-Party Navigation / Mapping Services – provide GPS-based route guidance to reserved slots.

- System Administrators / IT Support – maintain backend infrastructure, uptime, and data security.

- Data Analysts – analyze occupancy and demand data to inform pricing and planning decisions.

- Environmental & Urban Sustainability Bodies – benefit from reduced congestion and emissions.

2. Epics and User Stories

Epic 1: Real-Time Parking Detection & Monitoring

- US1: As a driver, I want to see real-time availability of parking spaces near my destination, so that I can quickly decide where to park without wasting time searching.

- US2: As a parking facility operator, I want IoT sensors to automatically detect when a vehicle enters or leaves a slot, so that occupancy data stays accurate without manual monitoring.

- US3: As a system administrator, I want to be alerted when a sensor goes offline or sends faulty data, so that I can promptly resolve hardware issues.

Epic 2: Parking Reservation Management

- US4: As a driver, I want to reserve a parking slot in advance through the app, so that I am guaranteed a space when I arrive.

- US5: As a driver, I want to cancel or modify my reservation, so that I have flexibility if my plans change.

- US6: As a parking facility operator, I want to configure how many slots are reserved for advance booking versus walk-ins, so that I can balance occupancy.

- US7: As a driver, I want to receive a confirmation and reminder notification for my reservation, so that I don't forget or lose my slot.

Epic 3: Dynamic Pricing Engine

- US8: As a parking facility operator, I want the system to automatically adjust prices based on real-time demand and time of day, so that I can maximize revenue during peak hours.

- US9: As a driver, I want to see the price of a slot before I reserve it, so that I can decide if it fits my budget.

- US10: As a system administrator, I want to configure pricing rules and constraints (e.g., minimum/maximum price), so that dynamic pricing stays fair and controlled.

Epic 4: Navigation & Driver Assistance

- US11: As a driver, I want turn-by-turn navigation to my reserved parking slot, so that I can find it quickly without confusion.

- US12: As a driver, I want to see alternate nearby parking options if my preferred lot is full, so that I don't waste time driving to a full facility.

Epic 5: Payment & Billing

- US13: As a driver, I want to pay for my parking reservation securely through the app, so that I don't need cash or a physical ticket.

- US14: As a parking facility operator, I want to receive automated billing and revenue reports, so that I can track earnings without manual reconciliation.

Epic 6: Analytics & Reporting Dashboard

- US15: As a parking facility operator, I want to view analytics on occupancy trends and peak hours, so that I can plan pricing and capacity more effectively.

- US16: As a municipal traffic authority, I want access to aggregated parking and congestion data, so that I can make informed urban planning decisions.

3. Acceptance Criteria

Acceptance criteria for the highest-priority user stories, defined using the Given–When–Then format:

US1: Real-time parking availability

Given: a driver opens the app while searching for parking near a destination,

When: the driver requests nearby parking slots,

Then: the app displays all available slots within the selected radius, updated within the last 30 seconds, along with distance and price.

US2: IoT sensor occupancy detection

Given: an IoT sensor is installed and active at a parking slot,

When: a vehicle enters or leaves that slot,

Then: the system updates the slot's occupancy status within 5 seconds and reflects the change in the app.

US4: Advance parking reservation

Given: a driver has selected an available slot and a desired time window,

When: the driver confirms the reservation,

Then: the system locks the slot exclusively for that driver, prevents it from being double-booked, and issues a confirmation with a unique reservation ID.

US8: Dynamic pricing engine

Given: current occupancy data for a parking zone is available to the pricing engine,

When: occupancy in that zone exceeds 80% of capacity during a defined time window,

Then: the system automatically raises the price by the pre-configured percentage and displays the updated price to new bookings.

US11: Navigation to reserved slot

Given: a driver has an active, confirmed reservation,

When: the driver selects “Navigate to Slot” in the app,

Then: the app provides turn-by-turn directions to the parking facility and the specific slot number.

US13: Secure payment

Given: a driver has a confirmed reservation awaiting payment,

When: the driver proceeds to checkout and submits payment details,

Then: the system processes the payment through the selected gateway and returns a success or failure confirmation within 5 seconds.

4. Prioritized Product Backlog

The product backlog below is prioritized by business value and dependency, with story points assigned using the Fibonacci sequence.

| Rank | User Story | Business Value | Story Points |
| --- | --- | --- | --- |
| 1 | US1 – Real-time parking availability | High | 5 |
| 2 | US2 – IoT sensor occupancy detection | High | 8 |
| 3 | US4 – Advance parking reservation | High | 8 |
| 4 | US8 – Dynamic pricing engine | High | 13 |
| 5 | US13 – Secure payment | High | 8 |
| 6 | US9 – Price visibility before booking | Medium | 3 |
| 7 | US6 – Reservation vs. walk-in slot allocation | Medium | 5 |
| 8 | US5 – Cancel / modify reservation | Medium | 5 |
| 9 | US7 – Reservation confirmation & reminders | Medium | 3 |
| 10 | US11 – Navigation to reserved slot | Medium | 5 |
| 11 | US3 – Sensor fault alerts | Medium | 5 |
| 12 | US10 – Pricing rule configuration | Medium | 5 |
| 13 | US12 – Alternate parking suggestions | Low | 5 |
| 14 | US14 – Automated billing reports | Low | 5 |
| 15 | US15 – Operator analytics dashboard | Low | 8 |
| 16 | US16 – Municipal congestion data access | Low | 8 |

5. Sprint Backlog (Sprint 1)

The following high-priority user stories were selected for Sprint 1, forming the core MVP of real-time detection, reservation, dynamic pricing, and payment. Total committed story points: 42 (based on an assumed team velocity of ~40–45 points per two-week sprint).

US1 – Real-time parking availability (5 pts)

- Design database schema for slot occupancy status.

- Integrate IoT sensor data feed into the backend service.

- Build API endpoint for querying real-time slot availability.

- Develop UI screen showing nearby available slots and prices.

US2 – IoT sensor occupancy detection (8 pts)

- Set up sensor-to-cloud communication protocol (e.g., MQTT).

- Implement occupancy status update logic on data ingestion.

- Build a sensor health-check and monitoring service.

- Test sensor accuracy and latency at a pilot parking facility.

US4 – Advance parking reservation (8 pts)

- Design reservation database table and REST API.

- Build a slot-locking mechanism to prevent double booking.

- Develop the reservation UI flow (select time, confirm).

- Implement reservation confirmation and reminder notifications.

US8 – Dynamic pricing engine (13 pts)

- Design the demand-based pricing algorithm and rule set.

- Integrate real-time occupancy data into the pricing engine.

- Build admin configuration for minimum/maximum price bounds.

- Test pricing behavior across simulated demand scenarios.

US13 – Secure payment (8 pts)

- Integrate a third-party payment gateway SDK.

- Implement payment confirmation and digital receipt generation.

- Add error handling and retry logic for failed transactions.

- Conduct a payment security and compliance review.

6. Story Point Estimation Using Story Points

Estimation was performed using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13…), where higher numbers reflect greater complexity, effort, and uncertainty. Justifications for the Sprint 1 stories are below.

| Story | Points | Justification |
| --- | --- | --- |
| US1 | 5 | Requires real-time data integration and a new UI view, but limited business-logic complexity. |
| US2 | 8 | Involves distributed IoT hardware integration and network reliability handling, adding uncertainty. |
| US4 | 8 | Needs concurrency control to prevent double-booking plus a full reservation workflow. |
| US8 | 13 | Highest complexity: demand-forecasting logic, configurable rules, and extensive scenario testing. |
| US13 | 8 | Payment gateway integration, security/compliance requirements, and failure-handling increase effort. |

7. Sprint Goal and Expected Deliverables

Sprint Goal

Deliver a functional MVP of the Smart Parking platform that allows drivers to view real-time slot availability detected via IoT sensors, reserve a slot in advance, receive demand-based dynamic pricing, and complete a secure payment for the reservation.

Expected Sprint Deliverables

- Real-time occupancy detection integrated with IoT sensors at a pilot parking facility.

- A functional reservation module that prevents double-booking and sends confirmations/reminders.

- A working dynamic pricing engine that adjusts prices based on live occupancy data.

- Secure payment integration with transaction confirmation and digital receipts.

- A basic mobile/web UI for searching, reserving, and paying for a parking slot.

- A sensor health-monitoring view for system administrators.